|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Phase | To | Subject/Description |  |
| 11/2/2015 | Planning | CHAPC Traffic Engineering Operations Presentation 1 | described a City plan to improve University Avenue between Fairmount Avenue and Euclid Avenue, and asked the Committee to participate in a task force to help design the project. (Mtg minutes attached) |  |
| 8/1/2016 | Planning | CHAPC Traffic Engineering Operations Presentation 2 | City employee briefly described a City project to change the nature of University Avenue from Fairmount Avenue  on the West to Euclid Avenue  on the East, including bike lanes, changed medians, changed sidewalks, roundabouts, etc. There was a discussion about the proposal. (Mtg minutes attached) |  |
| 10/3/2016 | Planning | CHAPC Traffic Engineering Operations Presentation 3 | Repeat of previous presentation (action item). City employee briefly described a City project to change the nature of University Avenue from Fairmount Avenue on the West to Euclid Avenue on the East. The proposal has two phases, one to be installed early in 2017 to re-pave University Avenue between Fairmount Avenue and Euclid Avenue, then paint traffic control features onto the new pavement to test some traffic control ideas. The second phase expects to install some of the proposed changes permanently after the first phase is evaluated. Approval of first phase was recommended and Committee voted and motion was passed. (Mtg minutes attached) |  |
| 8/1/2018 | Design | Businesses around the roundabouts | Outreach done by Traffic Engineering Operations. Every Business owner at the intersections with the proposed roundabout locations was reached out. Design and proposed modifications to their driveways was shared and feedback received. |  |
| 6/27/2019 | Design | Accessibility Advisory Board | Presented the project at the public meeting |  |
| 6/19/2020 | Design | Mailed out letters to property owners and residents for properties located within 300 feet of the project | Final design letter (Sample attached) |  |
| 8/8/2022 | Award | Mailed out letters to property owners and residents for properties located within 300 feet of the project | Award phase letter (Sample attached) |  |
| 10/3/2022 | Award | CHAPC Update | Presented an update on project status to the City Heights Area Planning Committee. (Mtg minutes attached) |  |
| 8/9/2023 | Construction | Mailed out letters to property owners and residents for properties located within 300 feet of the project | Construction phase letter (Sample attached) |  |
| 10/19/2023 | Construction | City Heights Community Development Corporation Built Environment Team Meeting | Provided an update on the project status |  |
| 1/8/2024 | Construction | CHAPC Update | Provided an update on the project status. (Mtg minutes attached) |  |
| 1/22/2024 | Construction | CHAPC Sub-Committee Update | Provided an update on the project status. (Mtg minutes attached) |  |
| Ongoing | Construction | Bi-Weekly University Avenue Site Meetings | Site meeting with community members |  |